Sprint 8 goals:

Technical
1. Enable Premium Specific sections
2. Enable upselling links for non-premium accounts
3. Enable Reports for Tasks (Ruport)
4. Write Sales site map
5. Refine site design

Business:
1. Develop upgrade plan (HostingRails or DreamHost)
2. Estimate remaining tasks
3. Determine Biz Task order (determine dependencies and such)

Bugs addressed in Sprint 8:
When user signs up for an account, he is now automatically signed in as well.

Sales pages:
Home	/
Tour Product	/tour
Testimony	/testimonials
Pricing	/pricing
Signup	/signup
Buy Premium	/buypremium

Signin	/signin

Help	/help
Our Blog	/blog
About Us	/aboutus
Contact Us	/contact
About Kanban	/about

Application pages (requires a login):

My Tasks
My Goals
My Reports (Premium only)
My User Info
Edit My Task Categories (Premium only)
Change My Password

Upgrade Plan:
HostingRails.com
They proactively monitor sites and will recommend when it may be time to upgrade.	The upgrade process seems to be pretty straightforward.

Dreamhost.com
Is not clearly spelled out on this site. May be simple, but would require moving to a	VPS, though they claim these are cheap.

HostGator.com
Upgrading between plans is relatively straight forward, but upgrading to a VPS plan	requires the creation of a second account, request for a transfer, test the new site,	change DNS registration, etc.

WebFaction.com
Upgrade seems to be straight-forward, but limited. All plans are web sharing plans.	They do not offer VPS plans.

Biz Task Order:

UI Development
Graphic Design of Site
HTML/CSS Refactoring
Search Engine Optimization

Biz Tier
Unit Tests
Integration Tests
UI Tests
Find Beta Testers
Setup Site for Beta Testing (after Setup Web Domain and Hosting)

User Documentation

Sales site copywrite
Sales Site Design
Sales site graphics

Setup Mailing Lists

Research/Write numerous Relevant blog posts

Find places to submit link for site

Setup Web Domain and Hosting
Setup Email Accounts
Setup Site Analytics
Create Sales Site map

Setup Payment system integration
Payment Documentation

Remaining Technical tasks:
1. Refine Site's design (12 hours)
2. Complete whiteboard graphic (4 hours)
3. Enable Completion of Goals (1 hour)
4. Write Current/Historical Goals Report (1 hour)
5. Stylize Reports (8 hours)
6. Write Statistical report (8 hours)
7. Enable Ajax calls for drag 'n' drop (4 hours)